## Slide 1: “A container terminal in South America”
Total Cost
CNY million
Ships
in port
The smart decision

## Slide 2: Project Portfolio execution
The smart decision
The easy decision

## Slide 3
Key points to remember about project portfolio management:
It is absolutely necessary that some-one assumes responsibility at portfolio level
The effect of projects must be taken into account as a crucial factor in the prioritization of the project portfolio
Spreading one’s scarce resources between too many projects is damaging to the bottom line – and to the scarce resources
Project portfolio management is about making trade-offs – less is more
The notion of equality is poisonous to an efficient project portfolio
Remember the numbers 2 (number of concurrent projects per project participant) and 5 (maximum number of must-win battles)

## Slide 4: Project Management
Do the project right

## Slide 5
Time
Scope
The Classic project triple constraints
Cost
30%
OF ALL PROJECTS TODAY ARE CHARACTERISED AS SUCCESFUL
Standish Group, 1994-2015

## Slide 6
Impact
The new project triple constraints
flow
Leadership
IMPACT: Stakeholder satisfaction is the ultimate success criteria
LEADERSHIP:
Embrace uncertainty an make It happen
FLOW:
High intensity and frequent interaction to ensure continuous project progression

## Slide 7
Impact Stakeholder satisfaction is the ultimate success criteria
MS IMPACT
Notes: Small Changes ~ Big impact
Retagging ~ Impact Automation
Relocate sample valve
Reduce number of mplc column

## Slide 8
Impact Stakeholder satisfaction is the ultimate success criteria
The user is not the Client
HIPPO – Highest Paid Person’s Opinion
The better we can manage stakeholders on all levels of the project the better project
One Page Project Strategy
  Mission
  Objectives – Impact
  Design Drivers
Changing needs on different levels
High complexity projects require increased efforts on impact evaluation
Identify Changes – issue letter
Avoid Scope Creep

## Slide 9
Leadership
Leadership will embrace uncertainty and make It happen
Active Project Ownership
  Own the Impact
  Ensure resource commitment
  Show up and engage
Collaborative leadership approach
  LEAD the Impact
  Facilitate interactions
  Put people first
Reflective and adaptive mindset
  Say yes to the mess
  Embrace Key Stakeholders
  Know yourself
Notes: Mirror effect – show enthusiasm
Reduce use of e-mails
Say yes to the mess – Peter Michael Holm
Embrace –one big family, trust
Both management and leadership are needed
Leadership should be in the drivers seat and all management effort should follow leadership need

## Slide 10
Flow
high intensity and frequent interaction to ensure continuous project progression
Team
  Allocate core team +50%
  Colocation
  Work shop approach to kill complexity
Heartbeat
  Rhythm in key events
Make it visual
  Visual Planning
  Board meetings

## Slide 11: Short & sweet
Trust
Parkinson’s law
Kill Complexity

## Slide 12
TRUST
CREDIBILITY + RELIABILITY + INTIMACY SELF-INTEREST
TRUST =
David Maister

## Slide 13
Parkinson’s law
”Work expands so as to fill the time available for its completion”
Northcote Parkinson

## Slide 14
Kill Complexity
”Any intelligent fool can make things bigger, more complex and more violent. It takes a touch of genious - and a lot of couraget - to move in the opposite direction”
Albert Einstein

## Slide 15: Thank you
jipsen@yahoo.com